Consulting Proposal – Filled Companion for Consulting.pptx

Prepared on: November 02, 2025

# 1) Cover Slide

Proposal Title: Enterprise Payroll Transformation

Client / Organization: Acme Manufacturing Ltd.

Prepared by: Papaya Global Consulting – Transformation Services

Prepared for: Dana Morales, VP People Operations

Version: v1.0

Deck Date: November 2, 2025

# 2) Overview / Executive Summary

Acme Manufacturing operates across 12 countries with fragmented payroll, inconsistent compliance, and limited real-time visibility. This proposal consolidates payroll onto a single global platform with standardized processes, automated controls, and executive-ready analytics.

Top Messages:

Consolidate 12-country payroll onto one global solution to lift accuracy, speed, and compliance.

Automate validations and integrations with ERP (NetSuite) and HCM (Workday) to cut manual touchpoints by >60%.

Deliver a 6‑month phased deployment with measured outcomes and rigorous change management.

Expected ROI within 12 months via error reduction, avoided penalties, and lower cost per payslip.

Executive dashboards provide real-time payroll performance and compliance posture.

Business context / background: Acme’s growth by acquisition created a patchwork of in‑country providers and spreadsheets. Finance and HR spend significant time reconciling variances and handling employee tickets.

Current state summary (pain points): 7‑day close, 96.2% accuracy, 480 monthly payroll tickets, limited audit trail, and 6 compliance incidents in the past 12 months.

Vision / desired future state: A unified global payroll with 99.8% accuracy, 2‑day close, zero preventable compliance incidents, and self‑service visibility for employees and managers.

Success criteria: Accuracy ≥ 99.8%, on‑time payroll ≥ 99.9%, close time ≤ 2 business days, payroll ticket volume reduced by ≥ 75%, zero regulator findings in audits.

Risks / constraints: Historic data quality, country‑specific legal nuances, change fatigue in plants, and dependency on timely ERP/HCM integration support.

# 3) Understanding the Problem

## Item 1: Fragmented Providers & Processes

Problem statement: Multiple in‑country vendors with divergent calendars and file formats.

Evidence / data points: 12 providers, 7 file templates, 14 manual handoffs; 2 missed tax filings in FY2025.

Business impact: High rework, penalty risk, poor employee experience.

Priority: High

Owner / SME: Payroll Ops Lead – Jamie Chen

## Item 2: Manual Data Prep & Controls

Problem statement: Time‑intensive spreadsheets for pre‑pay validation and retro calculations.

Evidence / data points: Average 22 hours per cycle on manual checks; 3% variance caught post‑pay.

Business impact: Delayed close; inconsistent audit trail.

Priority: High

Owner / SME: Finance Shared Services – Martin Silva

## Item 3: Limited Visibility & Analytics

Problem statement: No unified dashboards; leadership relies on ad‑hoc reports.

Evidence / data points: CFO receives consolidated payroll KPIs 10 days after month‑end.

Business impact: Slow decisions; hard to forecast cash and accruals.

Priority: Medium

Owner / SME: People Analytics – Priya Shah

Project Objective (SMART): By June 30, 2026, standardize and automate Acme’s payroll across 12 countries to achieve 99.8% accuracy, a ≤2‑day close, a ≥75% reduction in ticket volume, and an 18% decrease in cost per payslip, sustained for three consecutive cycles.

## Primary KPIs

| KPI | Baseline (Oct 2025) | Target (Jun 2026) |
| --- | --- | --- |
| Payroll accuracy | 96.2% | ≥99.8% |
| Close time | 7 business days | ≤2 business days |
| Tickets per month | 480 | ≤120 |
| Compliance incidents / yr | 6 | 0 |
| Employee NPS (payroll) | 18 | ≥45 |

# 4) Understanding the Market

## 4a) Target Audience

| Segment / Persona | Needs / Jobs to be Done | Decision Role |
| --- | --- | --- |
| VP People Ops | Reliable on‑time payroll; fewer escalations; policy standardization | Economic buyer |
| Payroll Managers (Country) | Country compliance, easy exception handling | Influencer |
| Finance Controller | Accrual accuracy; faster close; cash forecasting | Co‑sponsor |
| Plant Managers | Fewer pay queries; shift premium accuracy | Influencer |
| Employees | Self‑service visibility; fast issue resolution | End‑user |

| TAM / SAM Snapshot | Geographies | Headcount |
| --- | --- | --- |
| Mid‑market global manufacturers using multiple providers | EMEA, LATAM, APAC, NA (12 countries) | ~5,400 employees |

## 4b) Competition

| Competitor | Offering / Product | Strengths | Weaknesses | Our Differentiation |
| --- | --- | --- | --- | --- |
| Legacy Vendor A | Regional payroll + bureau services | Deep local expertise | Weak integrations; limited analytics | Unified platform with robust APIs and dashboards |
| In‑Country Networks | Country‑specific bureaus | Local compliance depth | Fragmented contracts/processes | Single contract, single process, multi‑country coverage |
| DIY ERP Payroll | ERP-native payroll modules | Single system of record | Complex country rollouts; slow change | Prebuilt connectors and faster country activation |

# 5) Market Trends

## Trend 1

Trend description: Consolidation from multi‑vendor payroll to global platforms

Data source / link: Analyst coverage and industry surveys (2024–2025)

Magnitude / trajectory: >40% of mid‑market globals plan consolidation by 2027

Client implications: Acme can leverage scale, standard controls, and contract simplicity.

## Trend 2

Trend description: Real‑time pay and self‑service analytics

Data source / link: Analyst coverage and industry surveys (2024–2025)

Magnitude / trajectory: Adoption accelerating as finance seeks near‑real‑time accruals

Client implications: Deploy manager/employee dashboards and pre‑pay variance alerts.

# 6) Trend Analysis & Findings

Global consolidation reduces error pathways and contract overhead.

Automation of pre‑pay checks materially shortens close time and cuts tickets.

Dashboards increase confidence in accruals and compliance posture.

Illustrative time-series for charted slide:

| Year | Payroll errors / 1k payslips | Countries consolidated | % on self‑service |
| --- | --- | --- | --- |
| 2022 | 7.5 | 2 | 35% |
| 2023 | 6.1 | 4 | 48% |
| 2024 | 5.4 | 6 | 57% |
| 2025 | 4.2 | 9 | 65% |
| 2026 (target) | 2.0 | 12 | 80% |

# 7) Proposed Deliverables

| Deliverable # | Name | Description / Scope | Owner | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 1 | Current‑State Assessment | Process maps, risk/controls review, data quality baseline | Engagement Lead | Approved by VP People Ops and Controller |
| 2 | Business Case & Roadmap | ROI model, KPIs, rollout plan across 12 countries | Finance Lead | Finance sign‑off; ROI ≥ 18% YoY |
| 3 | Global Payroll Blueprint | Standard operating model, integrations, control framework | Solution Architect | Design review passed; security sign‑off |
| 4 | Implementation Plan & Playbooks | Cutover, testing, change, country activation runbooks | Program Manager | All playbooks piloted and approved |

# 8) Timeline & Deployment

A 6‑month phased deployment with overlapping workstreams.

| Phase | Start Date | End Date | Key Milestones | Dependencies | Owner |
| --- | --- | --- | --- | --- | --- |
| Deployment | 2025‑12‑01 | 2026‑01‑31 | Platform provisioning; security & SSO; data extracts | SSO/IT approvals; data access | Solution Architect |
| In‑production services | 2026‑02‑01 | 2026‑03‑15 | Country pilots (3); parallel runs; defect triage | Country payroll calendars; UAT resources | Country Payroll Leads |
| Global go‑live | 2026‑03‑16 | 2026‑04‑30 | Cutover; first consolidated cycle; hypercare | Pilot success; sign‑offs | Program Manager |
| Advanced projects | 2026‑05‑01 | 2026‑06‑30 | Analytics dashboards; pre‑pay automation; EWA pilots | Data model finalized; finance alignment | People Analytics Lead |

Case studies referenced:

Global machinery firm reduced close time from 6 days to 2 and eliminated 95% of post‑pay corrections within 2 cycles.

Regional consumer goods company consolidated 8 countries, achieving 21% cost‑per‑payslip reduction in year one.

# 9) The Team

| Name | Role | Bio (1–2 lines) | Responsibilities | Time Allocation % | Location / Timezone | Contact |
| --- | --- | --- | --- | --- | --- | --- |
| Alex Morgan | Engagement Lead | 15+ yrs payroll & shared services transformation | Sponsor alignment; overall delivery | 40% | London, GMT | alex.morgan@example.com |
| Noura Haddad | Solution Architect | Global payroll design & integrations | Platform design; security & SSO | 25% | Tel Aviv, IST | noura.haddad@example.com |
| Diego Alvarez | Payroll SME | Country compliance & controls | Country playbooks; testing | 20% | Madrid, CET | diego.alvarez@example.com |
| Mei Lin | Change Manager | Change, comms, training | Stakeholder plan; training assets | 25% | Singapore, SGT | mei.lin@example.com |
| Rohan Gupta | Data Engineer | Data migration & validation | Extract/transform/load; data QA | 30% | Bengaluru, IST | rohan.gupta@example.com |
| Sara Kim | Program Manager | PMO & risk management | Plan; RAID; status & governance | 40% | New York, ET | sara.kim@example.com |

# 10) Approvals & Logistics (Internal)

Decision makers for sign‑off: VP People Ops (People), Controller (Finance), CIO (Integrations).

Review cadence: Weekly working session; bi‑weekly steering committee; executive checkpoint each phase end.

Branding & legal: Use Acme + Papaya branding; MSA/SOW on file; DPA updated for new countries.

Data sources & permissions: Workday HCM, NetSuite, time & attendance, local tax portals; read‑only access granted to project team.

Assumptions & out‑of‑scope: No custom country builds beyond configuration; SAP HR not in scope; union contract changes handled by Acme.